Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13-10-2026 |
| --- | --- |
| Team ID | SWUID2026235621 |
| Project Name | iMovies - Cinema Booking Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication. | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password.. | 2 | Medium |  |
| Sprint-2 | Movie Catalog & Discovery | USN-3 | As a moviegoer, I can browse movies with city, genre, and language filters. | 2 | High |  |
| Sprint-3 | Theaters, Showtimes & AI Oracle | USN-4 | As a moviegoer, I can watch official HD trailers and view IMDb ratings.. | 3 | High |  |
|  |  | USN-5 | As a user, I can ask the AI Cinema Oracle for personalized movie recommendations.. | 2 | High |  |
|  |  | USN-6 | As a user, I can select cinema showtimes across multiple city theaters. | 2 | Medium |  |
| Sprint-4 | Real-Time Seat Booking & Admin | USN-7 | As a user, I can select seats on an interactive grid with real-time Socket.IO locking. | 3 | High |  |
|  |  | USN-8 | As a user, I can confirm ticket reservation and download digital booking passes.. | 2 | Medium |  |
|  |  | USN-9 | As an admin, I can create and manage movie listings, theaters, and show schedules. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 08 Oct 2026 | 10 Oct 2026 | 20 | 10 Oct 2026 |
| Sprint-2 | 20 | 2 Days | 10 Oct 2026 | 12 Oct 2026 | 20 | 12 Oct 2026 |
| Sprint-3 | 20 | 2 Days | 12 Oct 2026 | 14 Oct 2026 | 20 | 14 Oct 2026 |
| Sprint-4 | 20 | 2 Days | 14 Oct 2026 | 16 Oct 2026 | 20 | 16 Oct 2026 |